## Slide 1
Halcyon AI Infrastructure — Executive Briefing | 2026-08-15
AT RISK — 5/5 primary requirements mapped; 7/7 production-readiness gates remain FAIL
Key Wins
• Selected one managed, low-operations Part 1 stack. • Added vendor isolation, upload security, and recoverable queue semantics.
Risks & Decisions
• RPO/RTO, budget, traffic, and incident forensics remain unresolved. • Identity, quarantine/scanning, retention, and encryption need owners by Aug 22.
Next 2 Weeks
• Approve ADR-001 and close client decisions. • Implement secure async simulation plus Terraform. • Prove isolation, retries, rollback, restore, load, and headroom.
Executive ask: approve Option B as proposed; do not claim production readiness until every evidence gate passes.